## Slide 1: The Scrum Review
By: Michael Armstrong

## Slide 2: The Scrum Team
Product Owner
Scrum Master
Developers
Testers

## Slide 3: Product Owner
Responsible for communicating between clients and Scrum Team
Gathers User Stories from stakeholders

## Slide 4: Scrum Master
Updates the Product Backlog
Hosts the Daily Scrum
Keeps the developers on topic during the Daily Scrum

## Slide 5: Developers
Program the project
Use the product backlog to create an ideal program for the stakeholders

## Slide 6: Testers
Test the program for bugs
Find possible test cases in the program

## Slide 7: Scrum Phases
Daily Scrum
Sprint
Sprint Review

## Slide 8: Daily Scrum
15 Minute Meeting
Discuss:
  What did I accomplish
  What will I accomplish
  What is hindering my progress

## Slide 9: Sprint
A Sprint is a two-week work period to accomplish as much as possible by the development team

## Slide 10: Sprint Review
Review of the previous 2 weeks
Product Owner check in with clients and stakeholders for biweekly updates

## Slide 11: Waterfall Method
Linear
No going back to change methods
No communication
Changes could only happen at end of SDLC

## Slide 12: Waterfall or Agile
Waterfall
  Slow, Linear, No changes till end, Lots of paperwork
Agile
  Fast, Always changing, Not as much paperwork